**Weekly plan**

IBI Student Group – Media Bazaar Project

Week 2

|  |  |  |
| --- | --- | --- |
| **Person** | **Task** | **Deadline** |
| **Kaloyan** | Improve project plan based on feedback | 19.02 |
| **Kaloyan** | Title page, Table of contents, Agreements with client | 21.02 |
| **Velimir** | Use cases | 17.02 |
| **Alexander** | Functional requirements | 17.02 |
| **Cristina + Alexander** | GUI | 19.02 |
| **Cristina** | Website Wireframe | 17.02 |

Week 3, 4 ,5

|  |  |  |
| --- | --- | --- |
| **Person** | **Task** | **Deadline** |
| **Velimir** | Improve URS | 27.02 |
| **Kaloyan** | Functionalities for management (application) | 03.03 |
| **Alexander** | Functionalities for administration (application) | 05.03 |
| **Velimir** | Functionality for depot workers (application) | 10.03 |
| **Cristina** | Functionalities for Employees (website) | 04.03 |
| **Kaloyan** | Create test plan | 10.03 |
| **Alexander** | Send test plan | 13.03 |
| **Cristina** | Peer review and create test report | 11.03 |

Week 6

|  |  |  |
| --- | --- | --- |
| **Person** | **Task** | **Deadline** |
| **Velimir** | Tag software | 15.03 |
| **Kaloyan** | Write the project report | 17.03 |
| **Alexander** | Create the presentation | 15.03 |
| **Cristina** | Improve after testing | 19.03 |