WEEK 2
Person	Task	Deadline
Kaloyan	Improve project plan based on feedback	19.02
Kaloyan	Title page, Table of contents, Agreements with client	21.02
Velimir	Use cases	17.02
Alexander	Functional requirements	17.02
Cristina + Alexander	GUI	19.02
Cristina	Website Wireframe	17.02

WEEK 3, 4 ,5
Person	Task	Deadline
Velimir	Improve URS	27.02
Kaloyan	Functionalities for management (application)	03.03
Alexander	Functionalities for administration (application)	05.03
Velimir	Functionality for depot workers(application)	10.03
Cristina	Functionalities for Employees(website)	04.03
Kaloyan	Create test plan	10.03
Alexander	Send test plan	13.03
Cristina	Peer review and create test report	11.03

WEEK 6
Person	Task	Deadline
Velimir	Tag software	15.03
Kaloyan	Write the project report	17.03
Alexander	Create the presentation	15.03
Cristina	Improve after testing	19.03